Project Planning Phase

Project Timeline

| Task | Duration |
| --- | --- |
| Data Collection & EDA | 4 Days |
| Data Preprocessing | 4 Days |
| Feature Selection & Encoding | 3 Days |
| Model Training & Comparison | 4 Days |
| Model Evaluation | 3 Days |
| Flask App Development | 5 Days |
| Testing & Documentation | 3 Days |

Risk & Mitigation

Imbalanced Data: Mitigated by analysing class distribution and applying suitable data balancing techniques when required.

Overfitting of Model: Mitigated by train-test splitting, comparing multiple machine learning models, and evaluating model performance.

Incorrect User Input: Mitigated by using dropdown fields, numeric input fields, and proper input validation in the Flask web application.

Feature Encoding Mismatch: Mitigated by using the same categorical encoding values during model training and Flask prediction.

Model Integration Error: Mitigated by saving the trained model as model.pkl and maintaining the exact feature order during prediction.

Application Failure: Mitigated through local testing of the Flask application and exception handling.

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story Point → (1, 2, 3, 5)

Sprint 1

Data Collection (Epic 1)

- Gathering Historical Credit Card Application Data (USN1) — 2

- Loading Data into the Environment (USN2) — 1

Data Preparation (Epic 2)

- Handling Missing Values (USN3) — 3

- Encoding Categorical Features (Gender, Income Type, Education, etc.) (USN4) — 3

- Feature Selection (Selecting 12 Key Features) (USN5) — 2

Total Story Points in Sprint 1 = 2+1+3+3+2 = 11

Sprint 2

Model Development (Epic 3)

- Splitting Data into Train/Test Sets (USN6) — 1

- Training Random Forest Classifier (USN7) — 5

- Evaluating Model Accuracy & Confidence Score (USN8) — 3

- Saving Trained Model (Pickle File) (USN9) — 2

Total Story Points in Sprint 2 = 1+5+3+2 = 11

Sprint 3

Flask Backend Development (Epic 4)

- Setting up Flask Application Structure (USN10) — 2

- Creating Prediction Route/API (USN11) — 3

- Integrating ML Model with Flask Backend (USN12) — 3

Frontend UI Development (Epic 5)

- Designing Home Page / Applicant Details Form (USN13) — 3

- Creating Dropdown Menus for Categorical Fields (USN14) — 2

- Designing Prediction Result Page (Confidence, Summary, Timestamp) (USN15) — 3

Total Story Points in Sprint 3 = 2+3+3+3+2+3 = 16

Sprint 4

Input Validation (Epic 6)

- Implementing Validation Rules (Income, Age, Employment, Family Members) (USN16) — 3

Testing (Epic 7)

- Writing Test Cases (Valid & Invalid) (USN17) — 2

- Executing Test Cases (USN18) — 2

Deployment (Epic 8)

- Deploying the Web Application (USN19) — 3

Total Story Points in Sprint 4 = 3+2+2+3 = 10

Total Story Points

- Sprint 1 = 11

- Sprint 2 = 11

- Sprint 3 = 16

- Sprint 4 = 10

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 11+11+16+10 = 48 Number of Sprints = 4 Velocity = 48/4 = 12

Your team's velocity is 12 Story Points per Sprint.